**Risk Management**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Description / Impact** | **Type** | **Prob (%)** | **Impact (L, M, H, VH)** | **Risk Code** |
| Team Member Replacement | Key team members can leave the project and may jeopardizes  the project. | Team | 5% | H | 4 |
| Requirements Changing | Client’s demands are changing and could delay the project. | Development | 80% | H | 1 |
| Unsatisfied outcome | Project components are not live up to expectations. | Development & Product | 50% | L | 4 |
| Schedule | The team do not meet deadlines | Team | 65% | M | 3 |
| Development Tools | The team members are unfamiliar with the development tools | Team | 45% | M | 3 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | | | | | |
|  |  |  |  |  |  |  |
| **PROBABILITY** | **75-100%** | **3** | **2** | **1** | **1** |  |
| **50-75%** | **4** | **3** | **2** | **1** |  |
| **25-50%** | **4** | **3** | **3** | **2** |  |
| **0-25%** | **4** | **4** | **4** | **3** |  |
|  | **Low** | **Medium** | **High** | **Very High** |  |

**IMPACT**